# Local Music Player App: Implementation Plan

Oct 14, 2026 · @deepak

This plan builds an Android music player for files stored on the phone, using Kotlin, Jetpack Compose and Media3. A usable MVP takes about 3 weeks part-time; the full app takes 6–8 weeks.

## What you need

You need Android Studio, a real Android phone and a handful of tagged audio files; everything else is free libraries.

Tools

- Android Studio (latest stable), which bundles the SDK, JDK 17 and emulator

- Git and a GitHub repository

- An Android phone with USB debugging, because emulator audio is unreliable

- Test files (MP3, FLAC, M4A) with embedded tags and album art

Tech stack

| Purpose | Choice |
| --- | --- |
| Language | Kotlin |
| UI | Jetpack Compose + Material 3 |
| Audio engine | Media3 (ExoPlayer + MediaSessionService) |
| Local database | Room |
| Album art | Coil |
| Dependency injection | Hilt |
| Async | Kotlin Coroutines + Flow |
| Settings | DataStore |
| Navigation | Navigation Compose |

Permissions

- READ_MEDIA_AUDIO (Android 13+) or READ_EXTERNAL_STORAGE (Android 12 and below)

- POST_NOTIFICATIONS (Android 13+), for the playback notification

- FOREGROUND_SERVICE and FOREGROUND_SERVICE_MEDIA_PLAYBACK, so music keeps playing with the screen off

Learn first: Kotlin basics, Compose state, coroutines and Flow, runtime permissions, foreground services.

## Features

Build version 1 as a plain player, then add playlists and polish, and leave the extras for later.

MVP (version 1)

- Scan the device and list songs with title, artist, album, duration and art

- Play, pause, next, previous and a seek bar

- Shuffle and repeat (off, all, one)

- Background playback with a notification and lock-screen controls

- Browse by songs, albums and artists

- Search

Version 2

- Playlists and favorites (Room)

- Queue management: play next, add to queue, reorder

- Sleep timer and playback speed

- Resume the last session

- Dark and light themes

Later

- Equalizer and bass boost (android.media.audiofx)

- Synced lyrics from .lrc files

- Folder browsing and a home-screen widget

- Bluetooth and headset buttons, Android Auto

## Architecture

Use MVVM: Compose screens observe ViewModels, ViewModels use one repository, and playback runs in a separate service.

UI (Compose screens)
   | observes StateFlow
ViewModels (Library, Player, Playlist)
   |
MusicRepository
   |                      |
MediaStore (device)    Room DB (playlists, favorites, play counts)

PlaybackService (MediaSessionService + ExoPlayer)
   <- controlled by PlayerViewModel through a MediaController

Key decisions

- Read songs from MediaStore instead of walking folders. It is faster, and Android already indexes metadata and album art.

- Put the player in a MediaSessionService, not an Activity. This gives background play, the notification and Bluetooth controls.

- Let the UI talk to the service through a MediaController, so playback survives the app being closed.

Project structure

app/
  data/       MediaStore source, Room entities and DAOs, repository
  domain/     Song, Album, Artist, Playlist models
  player/     PlaybackService, controller wrapper
  ui/         library, nowplaying, playlists, components, theme
  di/         Hilt modules

## Build order

The MVP is usable after phase 5, about 13–18 working days; all nine phases come to roughly 6–8 weeks part-time.

| Phase | Work | Time |
| --- | --- | --- |
| 1. Setup | Create project, add dependencies, theme, Hilt, navigation | 1–2 days |
| 2. Permissions + library | Runtime permission flow, query MediaStore, show song list | 3–4 days |
| 3. Playback core | ExoPlayer, PlaybackService, play/pause/seek, queue from the list | 4–5 days |
| 4. Now Playing | Full-screen player, album art, seek bar, shuffle/repeat, mini-player | 3–4 days |
| 5. Background + notification | Media notification, lock-screen controls, audio focus | 2–3 days |
| 6. Browse + search | Albums, artists, search filtering | 3 days |
| 7. Playlists + favorites | Room schema, CRUD, add-to-playlist UI | 4–5 days |
| 8. Polish | Empty and error states, large-library speed, sleep timer, themes | 3–4 days |
| 9. Test + release | Real-device testing, signing, Play Store listing | 3–5 days |

## Common problems to plan for

- Scoped storage: use content URIs from MediaStore, not raw file paths.

- Album art: on Android 10+, load it with ContentResolver.loadThumbnail(), not the deprecated ALBUM_ART column.

- Audio focus: pause on incoming calls and lower volume for notifications.

- Battery optimisation: Xiaomi, Oppo and Vivo phones often kill background services, so test on a real device.

- Large libraries: use LazyColumn with stable keys and load art lazily.

- New files: re-scan with MediaScannerConnection or watch with a ContentObserver.

## Testing and release

- Unit tests: ViewModels and repository, using JUnit and Turbine for Flow.

- UI tests: Compose testing for the library, Now Playing and playlist screens.

- Manual checklist: headphones unplugged, incoming call, screen off, app swiped away, low storage.

- Release: build a signed AAB, create a Play Console account (one-time $25), and prepare screenshots and a privacy policy.

## If you want a different platform

| Platform | Stack | Best if |
| --- | --- | --- |
| Desktop | Electron or Tauri + React, music-metadata for tags | You are strongest in web/JavaScript |
| Cross-platform mobile | Flutter (just_audio, on_audio_query) | You want Android and iOS from one codebase |
| Quick learning project | Python + PyQt or Tkinter + pygame or python-vlc | You want something working in a weekend |